### AI-Powered Customer Support Chatbot

Task 1 System or Project - Level State Model

Task 2

### 1. Project Vision and Objectives

Vision:

To develop an intelligent customer support chatbot that automates responses to FAQs, order status checks, and password resets, while seamlessly escalating complex issues to human agents.

Objectives:

- Automate 70% of customer interactions using AI.

- Integrate APIs (Order, Email, Ticketing) for real-time information.

- Improve support response times and overall user satisfaction.

- Provide feedback-driven continuous improvement for chatbot accuracy.

### 2. Product Backlog (User Stories)

3.Sprint Planning

(define sprint duration and deliverables)

Current Sprint : Oct 12- Oct 25

- Focused on setting up the Agile foundation for the AI-Powered Customer Support Chatbot project.

- Configured Jira workspace with Epics, Stories, and Scrum board for project tracking.

- Created the complete product backlog covering all chatbot modules — FAQ, Order API, Password Reset, Ticketing, Escalation, and Feedback.

- Defined clear sprint goals for upcoming iterations to ensure measurable progress.

- Developed the system state diagram to visualize chatbot flow and user transitions.

- All four tasks — Create product backlog, Define sprint goals, Develop state diagram, and Set up Jira — were completed and marked “Done.”

- Deliverables: Organized Jira board, finalized backlog and sprint plan, uploaded state diagram, and established Agile workflow for the team.

- This sprint successfully laid the foundation for design, development, and testing in future sprints.

4. Expected Deliverables per Iteration

- Sprint 1–2: Planning & Design → Documents, UML Diagrams, Jira Backlog.

- Sprint 3–4: Development & Integration → Chatbot Core Features.

- Sprint 5–6: Testing & Closure → Bug-free Build + Documentation.

Each sprint delivers a functional increment that can be demonstrated and reviewed, ensuring iterative progress and continuous feedback consistent with Agile Scrum methodology.